Demo Web Shop Capstone Day-Wise Schedule

Project work plan for Playwright JavaScript automation capstone

# Capstone Work Schedule

This schedule shows what will be completed for the Demo Web Shop automation capstone. It is aligned with the training flow and the final project requirement of 8 services, 120 test cases, Allure report, and GitHub Pages hosting.

| Day | Focus | Work To Be Done |
| --- | --- | --- |
| Capstone Day 1 | Project setup and website selection | Create Playwright project structure, choose Demo Web Shop, confirm testing scope and service list. |
| Capstone Day 2 | Basic Playwright tests and locators | Create first service tests with page navigation, titles, headings, text checks, and visible element checks. |
| Capstone Day 3 | Reports, screenshots, and annotations | Configure Playwright HTML report, screenshots/traces on failure, and readable test names. |
| Capstone Day 4 | Validation and grouping | Organize tests service-wise and implement reusable scenario runner for repeated validation patterns. |
| Capstone Day 5 | Advanced project structure | Use data-driven scenario arrays and shared support helpers for maintainable automation. |
| Capstone Day 6 | Review and cleanup | Clean old files, verify service coverage, and keep the project focused on Demo Web Shop only. |
| Capstone Day 7 | Allure and final report | Generate Allure report locally, publish through GitHub Actions, and host on GitHub Pages. |
| Final Review | Submission readiness | Confirm 120 scenarios, 360 browser executions, README, testing plan, and hosted report link. |

# Final Deliverables

Playwright JavaScript automation suite for Demo Web Shop.

8 services with 15 test cases per service.

120 total scenarios executed across Chromium, Firefox, and WebKit.

Allure report hosted through GitHub Pages.

README and testing plan updated for the selected website.