Demo Web Shop Capstone Testing Plan

QA automation capstone scope document using Playwright with JavaScript

# 1. Project Overview

This capstone validates important customer-facing e-commerce flows on Demo Web Shop using Playwright Test with JavaScript. The project is structured like a professional automation suite: reusable helpers, service-wise test files, data-driven scenarios, HTML reporting, Allure reporting, and GitHub Pages hosting.

| Field | Details |
| --- | --- |
| Website under test | Demo Web Shop |
| Website URL | https://demowebshop.tricentis.com/ |
| Project type | E-commerce functional UI automation |
| Automation framework | Playwright Test with JavaScript |
| Reporting | Playwright HTML report and Allure report |
| CI/CD | GitHub Actions with GitHub Pages report hosting |
| Minimum requirement | 8 services, 15 test cases per service, total 120 test cases |
| Cross-browser execution | Chromium, Firefox, and WebKit |

# 2. Testing Objective

Verify that major e-commerce pages and guest-user flows are available and stable.

Cover the trainer requirement of at least 8 services and at least 120 automated test cases.

Execute the same 120 scenarios on Chromium, Firefox, and WebKit for cross-browser confidence.

Generate a combined Allure report that can be opened by the trainer through GitHub Pages.

Keep the suite stable by testing public guest-user flows and avoiding destructive or real payment actions.

# 3. Scope Of Testing

| In Scope | Out Of Scope |
| --- | --- |
| Guest login/register page validation | Real customer credentials or private user accounts |
| Catalog, category, product, cart, wishlist, compare, support, and checkout page validations | Real payment processing, card validation, or order placement with real data |
| Public page UI assertions, text checks, visible element checks, and navigation checks | Backend database validation or direct server-side testing |
| Cross-browser UI automation through Playwright | Load testing, security testing, and performance benchmarking |

# 4. Service-Wise Test Coverage

| No. | Service | Test Cases | Coverage Focus |
| --- | --- | --- | --- |
| 1 | Authentication | 15 | Login, register, password recovery, guest account protection, header access links |
| 2 | Product and Search | 15 | Home page, categories, product detail pages, search result validations, sorting controls |
| 3 | Cart | 15 | Empty cart, cart progress, add-to-cart controls, cart links, footer continuity |
| 4 | Wishlist and Compare | 15 | Wishlist, compare products, recently viewed, email-a-friend controls |
| 5 | User Profile and Account | 15 | Guest account redirects, register fields, account footer links, account recovery |
| 6 | Address and Shipping | 15 | Shipping returns, address redirects, delivery/availability text, checkout progress |
| 7 | Checkout and Payment | 15 | Cart checkout steps, gift card payment fields, product price validation |
| 8 | Customer Support and Information | 15 | Contact us, sitemap, privacy, conditions, about, news, blog, social links |

Total functional scenarios: 120. Since the suite runs on 3 browsers, the final report shows 360 browser executions.

# 5. Test Case Design Approach

Each service has one Playwright spec file under tests/services.

Each service imports scenarios from tests/data/serviceScenarios.js.

The shared service runner opens the route and applies standard checks such as title, heading, text, visibility, enabled state, and element counts.

This keeps the suite easy to expand while avoiding repeated assertion code.

Test names include service identifiers such as AUTH-001, PROD-001, CART-001, and INFO-001 for report clarity.

# 6. Browser Strategy

| Browser Project | Expected Executions | Purpose |
| --- | --- | --- |
| Chromium | 120 | Validates Chrome/Edge-like rendering and behavior. |
| Firefox | 120 | Validates Mozilla browser behavior. |
| WebKit | 120 | Validates Safari-like rendering behavior. |

# 7. Project File Structure

| File/Folder | Purpose |
| --- | --- |
| .github/workflows/allure-report.yml | GitHub Actions workflow for CI/CD and GitHub Pages deployment. |
| tests/data/serviceScenarios.js | Central data file containing 8 services and 120 scenario definitions. |
| tests/services/*.spec.js | Service-wise Playwright spec files that execute the scenario data. |
| tests/support/demoWebShop.js | Shared navigation helper for Demo Web Shop pages. |
| tests/support/serviceRunner.js | Reusable assertion runner used by all service tests. |
| playwright.config.js | Playwright browser, reporter, timeout, and base URL configuration. |
| package.json | Node scripts and project dependencies. |
| README.md | GitHub project summary and execution information. |

# 8. Execution And Reporting Plan

Install dependencies with npm install or npm ci.

Run the full suite with npx playwright test.

Generate the Allure report from allure-results.

Open the local Allure report for review when needed.

Push to GitHub so the GitHub Actions workflow runs and publishes the latest report to GitHub Pages.

# 9. CI/CD Flow

| Step | Pipeline Action |
| --- | --- |
| 1 | Checkout/download repository source from GitHub. |
| 2 | Install Node dependencies using npm ci. |
| 3 | Install Playwright browsers and required system dependencies. |
| 4 | Run all Playwright tests across Chromium, Firefox, and WebKit. |
| 5 | Generate Allure HTML report from allure-results. |
| 6 | Deploy the Allure report to the gh-pages branch. |
| 7 | GitHub Pages hosts the report for trainer review. |

# 10. Entry And Exit Criteria

| Entry Criteria | Exit Criteria |
| --- | --- |
| Node.js dependencies installed and Playwright browsers available. | All 120 scenarios are implemented and executable. |
| Website is reachable from local system and GitHub Actions. | Cross-browser run completes with 360 executions. |
| Test data and routes are finalized for Demo Web Shop. | Allure report is generated and available on GitHub Pages. |
| GitHub repository has workflow and Pages configured. | README and documentation reflect Demo Web Shop only. |

# 11. Current Verified Result

| Metric | Result |
| --- | --- |
| Functional scenarios | 120 |
| Browser executions | 360 |
| Chromium | 120 passed |
| Firefox | 120 passed |
| WebKit | 120 passed |
| Overall status | 360 passed, 0 failed, 0 skipped |
| Hosted report | https://ajaybhatnagar1712.github.io/Wipro_SDET_Playwrite_Capstone/ |